Sprint Review 5

* Features implemented
* Orb placement implemented
* Line placement implemented
* Home button added
* Issues fixed
  + Fixed issue where after editing a line, no more lines could be placed
  + Fixed issue where user could not deselect line after editing
* Implementation review

Sam, Will, and Callen handled most of the implementation this week. Sam worked on line placement, will did bug fixing and tweaks, and Callen added the home button.

* Changes made.
  + Fifth iteration of the Sprint Backlog has been completed.
  + Kanban board has been updated.
  + Product Backlog has been updated
  + User Stories have been implemented
  + Design Patterns have been manufactured
* Plans for next sprint

Introduce a tutorial to the application as well as implement the ability to produce a URL for a project.

* Scrum Review

Team met for a few days spending a couple of hours working on the deliverable. Assignments were given to each member of the team and were accomplished in a timely manner.

Scrum Master was Callen Shaeffer

Developers were Will Cunningham, Sam Waggoner, and Dylan Haughton